Initial Project Planning Template

| Date | 30 September 2026 |
| --- | --- |
| Team ID | SWTID-2026-3379 |
| Project Name | AI Weather Wise |
| Team Size | 4 |
| Team Leader | PREETHI L |
| Team Members | DEVI PRIYA S, SUMITHRA G, SIPORAL U |
| Maximum Marks | 5 Marks |

# Product Backlog, Sprint Schedule, and Estimation (4 Marks)

The table below is the planned product backlog and sprint schedule for AI Weather Wise. Story points and priorities are the team's estimates. Status is shown as 'Planned - To be verified' because no project evidence was supplied to confirm completion of any task. Sprint dates must be entered by the team according to the official project schedule.

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members | Sprint Start Date | Sprint End Date (Planned) | Status |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Project Setup | USN-1 | As a developer, I can set up the project folder structure, Git repository and dependency list so that all members can work together. | 2 | High | PREETHI L | To be confirmed | To be confirmed | Planned - To be verified |
| Sprint-1 | Weather Data Retrieval | USN-2 | As a developer, I can obtain a Weather API key and store it securely in a configuration file. | 2 | High | DEVI PRIYA S | To be confirmed | To be confirmed | Planned - To be verified |
| Sprint-1 | Weather Data Retrieval | USN-3 | As a developer, I can create a backend route that calls the Weather API with a location and returns the response. | 5 | High | DEVI PRIYA S | To be confirmed | To be confirmed | Planned - To be verified |
| Sprint-1 | Location Search | USN-4 | As a user, I can type a city / area name in a search box and submit it. | 3 | High | SUMITHRA G | To be confirmed | To be confirmed | Planned - To be verified |
| Sprint-1 | Current Weather | USN-5 | As a user, I can see current temperature, condition, humidity and wind for the searched location. | 5 | High | SUMITHRA G, DEVI PRIYA S | To be confirmed | To be confirmed | Planned - To be verified |
| Sprint-2 | Error Handling | USN-6 | As a user, I see a clear message when I enter an empty or invalid location. | 3 | High | DEVI PRIYA S, SUMITHRA G | To be confirmed | To be confirmed | Planned - To be verified |
| Sprint-2 | Error Handling | USN-7 | As a user, I see a friendly message when the weather service is unavailable or times out. | 3 | High | DEVI PRIYA S | To be confirmed | To be confirmed | Planned - To be verified |
| Sprint-2 | Weather Data Processing | USN-8 | As a developer, I can extract required fields from the API response and convert units for display. | 3 | High | DEVI PRIYA S | To be confirmed | To be confirmed | Planned - To be verified |
| Sprint-2 | Forecast | USN-9 | As a user, I can view the forecast for upcoming hours / days. | 5 | Medium | DEVI PRIYA S, SUMITHRA G | To be confirmed | To be confirmed | Planned - To be verified |
| Sprint-2 | Weather Guidance | USN-10 | As a user, I receive rain-related guidance (for example, carry an umbrella) based on the weather data. | 5 | High | SIPORAL U | To be confirmed | To be confirmed | Planned - To be verified |
| Sprint-3 | Weather Guidance | USN-11 | As a user, I receive clothing and temperature guidance based on the weather data. | 3 | High | SIPORAL U | To be confirmed | To be confirmed | Planned - To be verified |
| Sprint-3 | Weather Guidance | USN-12 | As a user, I see caution messages for extreme conditions such as heavy rain, strong wind or very high temperature. | 3 | Medium | SIPORAL U | To be confirmed | To be confirmed | Planned - To be verified |
| Sprint-3 | Weather Guidance | USN-13 | As a user, I can read the guidance in a clear panel on the dashboard. | 3 | High | SUMITHRA G, SIPORAL U | To be confirmed | To be confirmed | Planned - To be verified |
| Sprint-3 | Responsive UI | USN-14 | As a user, I can use the application comfortably on both phone and laptop screens. | 5 | Medium | SUMITHRA G | To be confirmed | To be confirmed | Planned - To be verified |
| Sprint-3 | Integration | USN-15 | As a team, we can connect frontend, backend and guidance logic and verify the complete flow. | 3 | High | PREETHI L, SIPORAL U | To be confirmed | To be confirmed | Planned - To be verified |
| Sprint-4 | Testing | USN-16 | As a team, we can run functional test scenarios (valid, invalid, error cases) and fix defects found. | 5 | High | SIPORAL U, PREETHI L | To be confirmed | To be confirmed | Planned - To be verified |
| Sprint-4 | Performance Testing | USN-17 | As a team, we can measure response time and error behaviour of the main search flow. | 3 | Medium | PREETHI L, DEVI PRIYA S | To be confirmed | To be confirmed | Planned - To be verified |
| Sprint-4 | Documentation | USN-18 | As a team, we can prepare the README, setup guide and project documentation. | 3 | High | PREETHI L | To be confirmed | To be confirmed | Planned - To be verified |
| Sprint-4 | Demonstration | USN-19 | As a team, we can prepare and rehearse the project demonstration. | 3 | High | PREETHI L, all members | To be confirmed | To be confirmed | Planned - To be verified |
| Backlog | Future Enhancements | USN-20 | As a user, I can save favourite locations and receive weather alerts (future scope - not part of the current sprints). | 5 | Low | To be decided | - | - | Future scope |

## Sprint Summary and Story Point Estimate

| Sprint | Sprint Goal | Total Story Points (planned) | Completed Points | Status |
| --- | --- | --- | --- | --- |
| Sprint-1 | Project setup, Weather API key and route, search box and current weather display | 17 | To be measured | Planned - To be verified |
| Sprint-2 | Error handling, data processing, forecast and first guidance rules | 19 | To be measured | Planned - To be verified |
| Sprint-3 | Complete guidance logic, guidance panel, responsive UI and integration | 17 | To be measured | Planned - To be verified |
| Sprint-4 | Functional and performance testing, documentation and demonstration | 14 | To be measured | Planned - To be verified |
| Total |  | 67 | To be measured |  |

## Team Roles (proposed documentation roles)

| S.No | Team Member | Role | Responsibilities |
| --- | --- | --- | --- |
| 1 | PREETHI L | Team Leader | Project coordination, documentation, testing coordination, demonstration and presentation |
| 2 | DEVI PRIYA S | Team Member | Weather API / data handling, backend / API support |
| 3 | SUMITHRA G | Team Member | Frontend / UI development, weather dashboard / interface |
| 4 | SIPORAL U | Team Member | Weather guidance / recommendation logic, testing and demonstration support |

## Planning Notes

- Priority scale: High = needed for the core weather flow; Medium = improves the solution; Low = future scope.

- Story points use a relative scale of 1 (very small) to 5 (largest task in this project).

- Velocity, burndown and completion data should be added only from real sprint records.