Project Demo Planning

| Date | 30 September 2026 |
| --- | --- |
| Team ID | SWTID-2026-3379 |
| Project Name | AI Weather Wise |
| Team Size | 4 |
| Team Leader | PREETHI L |
| Team Members | DEVI PRIYA S, SUMITHRA G, SIPORAL U |
| Maximum Marks | 1 Mark |

# Project Demo Planning

A structured demo plan lets the team present AI Weather Wise clearly. It covers the flow of the demonstration, the key features to highlight and each member's responsibility. Durations are proposed and can be adjusted to the time allotted by the evaluators. Responsible members follow the proposed team roles.

| S.No | Demo Section | Description | Duration (mins) | Responsible Member |
| --- | --- | --- | --- | --- |
| 1 | Introduction | Welcome, project name AI Weather Wise, team ID SWTID-2026-3379 and purpose of the application | 1 | PREETHI L |
| 2 | Team Introduction | Introduce the four members and their roles | 1 | PREETHI L |
| 3 | Problem Statement | PS-1: students and commuters need quick, simple, location-specific weather information with guidance | 1 | PREETHI L |
| 4 | Proposed Solution | Explain the solution and the architecture: user → frontend → Flask backend → Weather API → processing → guidance → output | 1.5 | DEVI PRIYA S |
| 5 | Live / Project Walkthrough | Run the application, search a location and follow the flow from input to result | 3 | SUMITHRA G with DEVI PRIYA S |
| 6 | Main Features | Location search, current weather, forecast, error handling and responsive UI | 1.5 | SUMITHRA G |
| 7 | Weather Guidance / AI-ML Component | Show recommendations and explain how they are generated (rule-based unless a model is confirmed) | 1.5 | SIPORAL U |
| 8 | Testing | Summarise functional and performance testing - only real results, otherwise state what was checked | 1 | SIPORAL U / PREETHI L |
| 9 | Future Scope | Alerts, personalisation, ML forecasting, multiple locations, mobile app, cloud deployment | 1 | PREETHI L |
| 10 | Questions & Answers | Answer questions from evaluators | 3 | All members |
|  | Total (proposed) |  | 15.5 |  |

## Demo Flow Summary

| Step | Activity | Notes |
| --- | --- | --- |
| 1 | Introduction & Problem Statement | Sections 1-3. Keep to the user's point of view: PS-1 and the empathy map insights. |
| 2 | Solution Overview | Sections 4 and 7 architecture / guidance idea. Show the architecture diagram. |
| 3 | Live Feature Demonstration | Sections 5-6. Search a valid city, then an invalid one; resize the browser window. |
| 4 | Q&A Session | Sections 8-10 (testing, future scope, questions). |

## Suggested Talking Points

- Introduction: AI Weather Wise helps a user see the weather for a place and know what to do about it.

- Problem: weather changes suddenly and raw weather data is hard to interpret.

- Solution: search a location, get current weather, forecast and plain-language guidance, with clear errors.

- Walkthrough: enter a location → data retrieved from the Weather API → processed → guidance generated → displayed.

- AI / ML component: describe exactly what is implemented. If the guidance is rule-based, say so; do not claim a trained model unless the project has one.

- Testing: mention only tests actually carried out; where measurements were not taken, say they are planned.

- Future scope: clearly state that alerts, ML forecasting, personalisation, mobile and cloud are future plans.

## Pre-Demo Checklist

| S.No | Check | Owner (proposed) | Status |
| --- | --- | --- | --- |
| 1 | Application starts without errors on the demo computer | DEVI PRIYA S | To be verified |
| 2 | Weather API key is valid and active; internet connection is available | DEVI PRIYA S | To be verified |
| 3 | Test locations chosen: two valid places and one invalid place | SIPORAL U | To be verified |
| 4 | Interface checked at phone and laptop widths | SUMITHRA G | To be verified |
| 5 | Backup plan ready (screenshots or recorded video) in case internet or API fails | PREETHI L | To be verified |
| 6 | Slides / documents and repository link ready | PREETHI L | To be verified |

## Likely Questions and Answer Guidance

| Question | Guidance for Answer |
| --- | --- |
| Which Weather API do you use and why? | State the API actually used (planned: OpenWeatherMap), its free access and the data fields taken. |
| Is this really AI/ML? | Answer honestly: explain the guidance logic actually implemented; if rule-based, say so and explain ML as the planned enhancement. |
| How do you handle wrong locations or API failures? | Show the error messages and explain the checks in the backend. |
| How is the API key protected? | Explain the .env file and .gitignore; the key is not in the frontend code. |
| How can the project scale? | Refer to the Scalability & Future Plan document. |
| What was each member's contribution? | Refer to the Team Involvement in Demonstration document. |